# nopCommerce – Test Summary Report

Template — complete only after executing the test suite.

# 1. Execution Summary

The planned test suite consisted of 108 test cases covering the major customer-facing workflows of the nopCommerce demo store.

| Metric | Value |
| --- | --- |
| Total Test Cases | 108 |
| Executed | 53 |
| Passed | 50 |
| Failed | 3 |
| Blocked | 0 |
| Not Executed | 55 |
| Pass % | 94.34% |
| Defects Logged | 3 |

Pass Percentage: 94.34% of executed test cases passed.

# 2. Scope Covered

Testing covered the following modules and areas:

- Registration

- Login

- Search

- Catalog and navigation

- Wishlist

- Compare

- Shopping cart

- Checkout

- Smoke testing

- Functional and negative validation scenarios

- Boundary/value validation

# 3. Defect Summary

3 defects were identified and logged based on observed and reproduced application behavior.

Defects were documented with reproduction steps, expected and actual results, severity, priority, and supporting evidence.

| Metric | Value |
| --- | --- |
| Total Defects | 3 |
| High Severity | 1 |
| Medium Severity | 2 |
| Low Severity | 0 |

# 4. Risks / Observations

- The nopCommerce demo environment may be periodically reset, which can affect test data and account availability.

- Application behavior may vary depending on the demo environment state and browser/environment used during execution.

- Some test cases remained unexecuted within the current test cycle.

- Execution results represent the application behavior observed during the recorded execution period.

# 5. Recommendation

Based on the executed test cases, 50 of 53 tests passed and 3 failed, resulting in a 94.34% pass rate.

The failed test cases and associated defects should be reviewed and addressed before considering the affected workflows fully acceptable.

Because 55 test cases were not executed, this report should not be considered complete validation of the entire 108-test-case suite. Further testing and regression should be performed after defect resolution and for the remaining unexecuted scenarios.